ENGINEERING CHANGE RECORD

A-Step Website Change and Security Audit

Consolidated record of planning decisions, root causes, implemented changes, verification evidence, and production limits.

| Field | Value |
| --- | --- |
| Audit date | 31 August 2026 |
| Scope | Public website, admin dashboard, authentication, contact pipeline, content uploads, guide filters, security controls, and deployment |
| Evidence baseline | Repository HEAD b364588 plus the current working-tree change set; production Worker version 572ac5c1-f716-447e-8559-4d2ce4359a38 |
| Runtime | React + TypeScript + Vite frontend; Cloudflare Worker BFF; D1; private R2; Durable Objects; Queue; Email Sending |
| Confidentiality | No plaintext password, key, token, cookie, or private credential is reproduced in this report |

Release position Requested website changes are implemented in source, build-verified, security-tested, and deployed to the official Cloudflare route. Mailbox receipt, DNS deliverability, and the stale Sites manifest remain external/account checks.

# 1. Executive summary

The work was handled as a security-first production repair. Authentication and delivery weaknesses were addressed before upload UX, country filtering, and visual polish. The final release keeps privileged operations on the Worker, encrypts personal data before D1 persistence, stores files in private R2, and presents a password-only admin surface.

The browser now uses one first-party contact endpoint on desktop and mobile. The homepage trust row remains icon plus text on the dark background; its former glass-card hover was removed and replaced with transform-only motion.

| Area | Outcome | Evidence |
| --- | --- | --- |
| Authentication | Fixed | Password-only request; keyed verifier and pepper; Durable Object lockout; opaque HttpOnly session |
| Contact delivery | Fixed in code | First-party API; Turnstile; encrypted D1; outbox; Queue consumer; provider message ID |
| Uploads | Fixed | 50 MiB cap; signature/type validation; streamed private R2 writes; explicit image action |
| Guide filters | Fixed | Country/topic normalization and country-aware matching with regression tests |
| Homepage interaction | Live | No hover fill/card; kinetic text/icon depth; stagger; entrance observer; reduced-motion guard |
| Verification | Passed | 31 worker tests; i18n/type checks; production build and artifact scan; clean browser console |

# 2. Planning path and decision log

The supplied sequence was followed so each root cause was handled before surface-level changes.

Authentication first: remove public email-login dependence, protect the password boundary, and centralize sessions.

Contact pipeline: make the first-party Worker the only desktop/mobile submission path.

Delivery integrity: persist an outbox event before acceptance, retry from durable state, and record the provider message identifier.

Cryptographic/resource references: use AES-256-GCM with HKDF and signed short-lived R2 references.

PDF validation: enforce the 50 MiB boundary and reject active/dangerous PDF object graphs before storage.

Domain/admin/uploads: keep the official Worker route, use private R2, and add explicit upload-before-save behavior.

Dashboard/public UX: restore country-aware filtering, synchronized trilingual content, and transform-only feature motion.

Full verification: run tests, scans, build, browser checks, and deployment validation.

| Decision | Reason | Current state |
| --- | --- | --- |
| No secrets in VITE_ | Compiled Vite values are public. | README, environment checks, and dist scan enforce this. |
| Internal admin sentinel | Existing D1 schema requires a unique email column after email login removal. | Server-side only; never a login input or public identity. |
| Queue delivery | Direct/relay paths caused false-success and mobile divergence. | Worker-owned outbox and consumer are authoritative. |
| Lossless images | Requirement was highest supplied quality. | Original bytes stream to R2; no optimizer runs. |
| Transform-only hover | Glass styles caused visual mismatch and possible layout shift. | Baseline structure and dividers remain stable. |

# 3. Authentication and admin dashboard

## Implemented behavior

The admin UI submits exactly one passkey field; the prior email credential field is removed from the login contract.

The Worker verifies a versioned HMAC-SHA-256 MAC using a server-held pepper; plaintext credentials are neither loaded nor shipped to the browser.

AdminSecurityCoordinator provides atomic lockout behavior, session issuance, validation, revocation, and revoke-all support.

Session tokens are random opaque values; only their SHA-256 digest is stored. Cookies are HttpOnly, Secure on HTTPS, SameSite=Strict, Path=/, and expire after 15 minutes.

All admin API routes require the same server-side session identity. Sign-out revokes the digest and expires the cookie.

The old schema remains compatible through an internal sentinel record, not an email-login path.

## Root cause addressed

The earlier dashboard presented an email credential although authorization was intended to be password-only. The repair moves the contract boundary to the Worker: one passkey request, keyed verification, coordinator-managed session, and no credential in client configuration.

Security boundary This report deliberately omits the live password and every secret value. Only secret names and non-production verification behavior are described.

Remaining enhancement: MFA/WebAuthn is planned, not complete. The coordinator is ready to host a short-lived pre-authentication challenge and assertion verification.

# 4. Contact pipeline and email delivery

## User-visible contract

The contact page posts only to /api/v1/contact for every client device.

The configured destination is belabbesbadiastep@gmail.com; the verified sender is contact@astepimmigration.space.

The browser receives deliveryStatus: pending after durable acceptance and does not claim mailbox delivery.

Turnstile verification, strict schema validation, idempotency, and rate limiting apply before persistence.

| Stage | Action | Failure protection |
| --- | --- | --- |
| 1. Validate | Validate form fields, locale, origin, and Turnstile token. | Schema bounds, action/age/hostname checks, rate limit. |
| 2. Protect | Encrypt each PII field before D1 persistence; create blind indexes where needed. | Authenticated AES-GCM ciphertext; keys stay server-side. |
| 3. Record | Write the submission and outbox event. | Durable D1 record survives provider/network failure. |
| 4. Enqueue | Send only an outbox identifier to EVENT_QUEUE. | Queue contains an ID, not plaintext PII. |
| 5. Deliver | Decrypt server-side, send through CONTACT_EMAIL, store providerMessageId. | Claim/status transition and durable backoff. |
| 6. Recover | Cron re-enqueues eligible events and releases stale locks. | Retry ceiling, last error, dead-letter configuration. |

## Root causes addressed

Desktop false success: request acceptance is now distinguished from delivery.

Mobile failure: browser-dependent relay behavior was removed; all devices use one Worker path.

Silent loss: outbox state, Queue retries, provider ID, stale-lock recovery, and repair tracking are durable.

Production-only limit Repository tests prove acceptance, encryption, state transitions, and provider-call construction. A real mailbox receipt requires a production test message and mailbox/provider access.

# 5. Cryptography, resource references, and data protection

PII encryption uses AES-256-GCM with a random 96-bit IV and authenticated additional data; HKDF-SHA-256 derives the key from the server secret with versioned context and salt.

Ciphertext carries a v1 envelope; malformed versions, tampering, and authentication failures become controlled server errors.

Resource references are signed, scoped, short-lived, and bound to resource type and owner context.

Private R2 objects are not public bucket URLs; authenticated routes and grants mediate access.

Security headers and origin policy are enforced at the Worker boundary. The dist scan rejects secret names, local origins, source maps, internal markers, and prohibited client-visible values.

| Control | Protected path | Verification |
| --- | --- | --- |
| AES-GCM + HKDF | Contact, newsletter, and guide-lead PII | Round-trip and tamper rejection assertions |
| Blind index | Server lookup without plaintext email exposure | Secret required and tested |
| Signed resource ref | Gated PDF/image access | Scope, owner, secret, expiry, prefix rejection |
| HttpOnly session | Admin authorization state | Cookie and coordinator tests |
| Dist scan | Compiled public assets | No secrets, local origins, source maps, internals |

# 6. Uploads and content management

## PDF uploads

Accepted size is 50 MiB per file (50 * 1024 * 1024 bytes), replacing the prior 10 MiB user-facing limit.

The Worker requires PDF media type and magic bytes, bounds the body, parses the document, rejects encrypted/no-page files, and walks indirect objects to reject active content.

Validated bytes are stored in private R2 and served through authenticated/short-lived grant routes.

## Opportunity images

Runtime uploads were previously disabled because the dashboard treated static assets as the only destination; that was incompatible with desktop admin uploads.

The editor now creates an unpublished draft, shows Upload/Replace Image beside Choose File, streams the original file to private R2, then allows Save.

Accepted formats are AVIF, JPEG, PNG, and WebP. Type, signature, content length, and streamed byte limits are checked.

No compression, resizing, or optimization runs. Original supplied bytes are preserved; the editor preview is display-only.

Save blocks while an image is selected but not uploaded, eliminating the prior generic invalid-fields state caused by an incomplete upload/reference.

Opportunity validation covers slug, country, categories, HTTPS application URL, and all English/French/Arabic title and description fields. Errors move the editor to the missing locale and use explicit localized messages.

# 7. Guide filters and public UX

Country and topic filters are normalized through shared constants rather than component-specific conditions.

Selecting China matches China/Chinese slug terms and returns all matching resources, including student guides and university lists. Other country mappings use the same explicit strategy.

Topic filters remain available for Scholarships, Universities, Visas, and Cabin Crew; URL state is preserved and filter usage is tracked.

Regression tests cover country matching, topic matching, link normalization, unknown filters, and duplicate IDs.

The public site remains English/French/Arabic with synchronized catalogs and RTL typography safeguards.

# 8. Homepage feature-row motion repair

The latest correction targets Certified Information, Immigration Tracking, 100% Algerian, and Flexible Appointments. The former wrapper added rounded-xl, border, translucent hover background, and a large shadow. Those styles were removed rather than layered beneath a new animation.

Baseline remains icon + text on the dark page with existing vertical dividers; wrappers have no hover fill, border, card radius, backdrop blur, or shadow.

Latin labels split into visible inline segments with a 9ms stagger. Arabic labels stay word-based so contextual glyph shaping is preserved. Spaces remain explicit.

Icon and label use restrained translateY/translateZ/scale plus rotateX/rotateY values driven by CSS custom properties.

Pointer coordinates are sampled with requestAnimationFrame and written directly to CSS variables; React state is not updated for pointer movement.

IntersectionObserver reveals the row once with an 80ms item stagger. Only opacity and transform animate, preserving layout and separators.

Fine-pointer gating prevents tracking on touch. Reduced motion disables stagger, parallax, depth, rotation, and entrance transforms while retaining color/focus feedback.

Keyboard focus uses an icon outline and label underline without creating a filled card.

# 9. Infrastructure and deployment

| Component | Configured behavior | Operational note |
| --- | --- | --- |
| Worker route | www.astepimmigration.space/* | Official production custom domain is active. |
| Static assets | Worker Assets binding with SPA fallback | Hashed bundles; no source maps. |
| D1 | astep-production-db | Encrypted submissions, catalog, admin, outbox state. |
| R2 | a-step-guides; a-step-opportunity-images | Private document/image storage. |
| Durable Objects | AdminSecurityCoordinator; AtomicRateLimiter | Centralized session and rate state. |
| Queue | a-step-outbox plus dead-letter queue | Durable retries and minute cron recovery. |
| Email | CONTACT_EMAIL; verified sender | Destination is belabbesbadiastep@gmail.com. |
| Observability | Worker observability enabled | Use production logs for delivery incidents. |

Final deployment completed successfully; Worker startup time was reported at 24 ms. Deployed version: 572ac5c1-f716-447e-8559-4d2ce4359a38.

# 10. Verification record

| Check | Result | What was verified |
| --- | --- | --- |
| npm run check | Passed | Translation parity and TypeScript compilation. |
| npm run test:workers | Passed | 5 files; 31 tests; auth/contact/upload/filter coverage. |
| npm run build | Passed | Production Vite build; 62 files and 19 hashed bundles. |
| npm run verify:dist | Passed | No source maps, secrets, local origins, or internal markers. |
| Local browser render | Passed | Four accessible groups; one-time visible state; stable 48px geometry. |
| Pointer interaction | Passed | All four pointer paths update variables; rapid switching and leave clear state. |
| Reduced motion | Passed | Production preference disables transforms and tracking; no hover fills/shadows. |
| Console | Passed | No browser console errors during production render/interaction checks. |
| Cloudflare deploy | Passed | Assets uploaded and Worker route deployed. |

Evidence boundary A standard-motion browser profile was unavailable in the connected browser, so production verification used its native reduced-motion profile. The transform declarations, RAF path, stagger delays, and fine-pointer gate were exercised in the local interaction pass. Real-device mobile QA and mailbox receipt still require user/provider access.

# 11. Open findings and next actions

| Finding | Impact | Recommended action | Status |
| --- | --- | --- | --- |
| Sites manifest points to unavailable project | Sites connector cannot resolve .openai/hosting.json project ID. | Reconcile the manifest only if Sites hosting is required; Cloudflare Worker is independent and live. | Open |
| Mailbox receipt not independently proven | Code acceptance is not the same as inbox delivery. | Submit one production contact message and confirm receipt/log message ID. | Open |
| MFA/WebAuthn not enabled | Password-only auth lacks phishing-resistant MFA. | Add credential storage and assertion verification after password pre-auth. | Planned |
| Remote D1 migration state | Local tests do not prove every remote migration is applied. | Run remote D1 verification with deployment access. | Operational |
| Mobile visual QA | Source guards touch behavior, but no physical phone was controlled. | Verify at 390px and one touch device. | Recommended |

# 12. File-level change inventory

| Area | Representative files | Purpose |
| --- | --- | --- |
| Auth/admin | worker/auth/auth-api.ts; worker/admin-api.ts; worker/security/security-coordinators.ts; src/pages/admin/AdminLogin.tsx; src/services/admin.service.ts | Password-only login, sessions, dashboard API, admin records. |
| Contact/email | worker/public-api.ts; worker/integrations/contact-email.ts; worker/queue/outbox-consumer.ts; src/services/email.service.ts; migrations/0005_*; migrations/0006_* | Encrypted submission, outbox, email binding, retries, repair/tracking. |
| Security | worker/security/encryption.ts; blind-index.ts; resource-ref.ts; headers.ts; rate-limit.ts; turnstile.ts; upload-defense.ts | Cryptography, access refs, headers, bot/rate controls, boundaries. |
| Uploads | worker/security/pdf-upload.ts; image-upload.ts; upload-limits.ts; src/components/admin/GuideEditor.tsx; OpportunityEditor.tsx | 50 MiB validation and explicit upload UX. |
| Guides/content | src/lib/guide-filters.ts; src/pages/Guides.tsx; src/lib/constants.ts; locales/en.json, fr.json, ar.json | Country/topic filters and synchronized translations. |
| Homepage motion | src/components/home/KineticTrustRow.tsx; src/lib/kinetic-label.ts; src/pages/Home.tsx; src/styles/globals.css; test/kinetic-label.test.ts | Glass-hover removal, kinetic motion, reduced-motion behavior, segment tests. |
| Deployment/QA | wrangler.json; scripts/phase3-security-assertions.ts; scripts/verify-dist.mjs; scripts/verify-env.mjs; package.json; vitest.config.ts | Bindings, required secrets, scans, tests, build/deploy commands. |

# Appendix A. Reproducible checks

npm run check

npm run test:workers

npm run test:security

npm run build

npm run verify:dist

npx wrangler deploy --dry-run --keep-vars

npx wrangler deploy --keep-vars

The commands above are the repeatable release gate. Run the security assertion scan whenever security modules, production secret fixtures, or bindings change.

# Appendix B. Audit conclusion

The website is materially stronger: the admin path is password-only and server-protected; contact submissions have a durable encrypted delivery path; uploads are bounded, validated, lossless, and R2-backed; guide filters are country-aware; and the homepage feature row no longer uses the rejected glass-card hover. Remaining actions are production evidence collection, optional MFA, mobile device QA, remote migration confirmation, mailbox confirmation, and Sites manifest reconciliation.